# TEST PLAN DOCUMENT

Project Name: Practice Software Testing (Tool Shop Demo)

Prepared By: Anjitha G Sunil – QA Team

Date: 29-October-2026

Version: 1.0

# 1. Introduction

This Test Plan defines the overall quality assurance strategy, scope, and execution framework for the Practice Software Testing (Toolshop) e-commerce web application (https://practicesoftwaretesting.com/). The application serves as a full-stack platform featuring product catalog management, search/filtering, user authentication, cart handling, and multi-step checkout processes.

# 2. Objectives

- Validate that all core functional workflows (user authentication, product search, cart operations, and order placement) function according to e-commerce standards.

- Identify functional defects, UI/UX bugs, and dynamic state inconsistencies across supported web browsers and devices.

- Verify client-side and server-side data validations for input forms (Sign In, Registration, Contact Us, and Checkout).

- Establish repeatable automated E2E test scripts for regression testing using modern test frameworks (e.g., Playwright or Selenium).

# 3. Scope of Testing

## In-Scope

- Home Page: Navigation header, language switcher, category/brand filters, price slider, search, sorting, and product grid.

- Product Detail Page (PDP): Image rendering, product spec accuracy, quantity steppers, "Add to cart", "Add to favourites", and "Compare" features.

- Authentication & User Account: Sign-in, user registration, role-based access (Customer vs. Admin), session persistence, and logout.

- Cart Page: Item listing, dynamic subtotal calculations, quantity modification, item removal, and promo code applications.

- Checkout Workflow: Multi-step progression, billing/shipping address validation, simulated payment processing, and order confirmation generation.

- Contact Us Page: Customer support inquiry submission, email validation, and file attachment uploads.

## Out-of-Scope

- Production payment gateway processing using real banking/credit card transactions.

- High-volume load/performance stress testing beyond standard local and automated test conditions.

- Physical hardware or warehouse inventory management integrations.

# 4. Test Strategy

Testing will follow a risk-based, structured hybrid approach combining manual bug hunting with E2E automation:

- Manual Testing: Core functional and exploratory testing executed against the UI to identify deliberate bugs, usability issues, form validations, error handling, and complex edge cases built into the platform.

- Automated Testing:

  - Selenium WebDriver with Java & TestNG: Automated frameworks covering core functional test cases, suite management, and assertion verification.

- Functional Testing:

  - Smoke Testing: Quick sanity checks to verify critical build stability before executing full test suites.

  - System Testing: End-to-end evaluation of integrated software modules to verify complete system behavior against requirements.

  - Exploratory Testing: Ad-hoc manual discovery to unearth edge cases outside standard scripted test scenarios.

- Compatibility & Responsiveness:

  - Cross-Browser Testing: Functional validation across major modern web browsers, including Google Chrome, Mozilla Firefox, and Microsoft Edge.

  - Responsive Testing: Layout, UI, and functionality verification across varying screen resolutions and viewports.

# 5. Test Deliverables

- Comprehensive Test Plan Document

- Test Cases & Test Suites Document (detailed scenarios for UI, API, and Edge cases)

- Automated Test Scripts (E2E automation codebase)

- Defect / Bug Reports (detailed defect logs including steps to reproduce, expected vs. actual results, and severity ratings)

- Test Execution Summary Report (final quality verdict prior to release sign-off)

# 6. Test Environment

| Component | Specification |
| --- | --- |
| Application URL | https://practicesoftwaretesting.com/ |
| Supported Browsers | Google Chrome (latest), Mozilla Firefox (latest), Microsoft Edge (latest) |
| E2E Automation | Selenium WebDriver |
| Defect Tracking | JIRA / GitHub Issues |
| Version Control | Git & GitHub |

# 7. Roles and Responsibilities

| Role | Core Responsibilities |
| --- | --- |
| QA Lead / Test Manager | Defines testing strategy, approves test plan, allocates resources, and signs off on release reports. |
| QA Automation Engineer | Designs, builds, and maintains automated test scripts for critical user journeys and API endpoints. |
| Manual QA Analyst | Executes functional, boundary, and exploratory test cases; logs and verifies bug fixes. |
| Development Team | Fixes reported defects and maintains environment stability. |

# 8. Test Schedule

| Phase | Duration | Output / Deliverable |
| --- | --- | --- |
| Requirement Analysis & Planning | 2 Days | Draft Test Plan & Scope Sign-off |
| Test Case Design & Structuring | 3 Days | Documented Manual & API Test Cases |
| Test Environment & Framework Setup | 2 Days | Test Automation Framework Skeleton |
| Test Execution & Bug Hunting | 5 Days | Logged Defects & Verification Reports |
| Automation Script Development | 5 Days | Completed Regression E2E Suite |
| Final Test Reporting & Sign-Off | 1 Day | Final Test Execution Summary Report |

# 9. Entry and Exit Criteria

## Entry Criteria

- Test environment (https://practicesoftwaretesting.com/) is fully accessible and stable.

- Requirement documentation and user workflow specifications are finalized.

- Test tools (browsers, IDEs, Postman, automation repositories) are configured and ready for execution.

## Exit Criteria

- 100% of critical and high-priority test cases executed.

- All blocker and critical severity bugs resolved and verified.

- Test execution summary report generated with formal sign-off from the QA lead.

# 10. Risk & Mitigation

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Flaky E2E Automation Tests | High | Dynamic asynchronous loading causing dynamic UI timeouts. Mitigation: Implement robust explicit waits and auto-retries instead of hardcoded thread sleeps. |
| Intentional System Bugs | Medium | Deliberate bugs built into the demo site affecting automated script execution. Mitigation: Maintain modular locator structures and document known intentional bugs in a dedicated tracking log. |
| Network / Server Downtime | High | Practice server instability during test execution runs. Mitigation: Set up local dockerized instances of the Practice Software Testing app for offline execution fallback. |